## Slide 1: RAD Data Modernization Pre-Kickoff Meeting
October 2024
Optum Advisory & RAD Teams

## Slide 2
Agenda
1
Welcome and introductions
5 minutes
2
Walk-in thru the project
30 minutes
3
Dependencies – Access, Collaterals, & SMEs
10 minutes
4
Resource Gaps
5 minutes
5
Closing remarks
10 minutes

## Slide 3: Welcome and introductions
Welcome to the RAD Data Modernization project pre-kickoff meeting
Optum Advisory team is excited and looking forward to meet and work with the RAD team on the RAD Data Modernization Project
Our approach will be to work collaboratively and in partnership with the RAD team
Open communication and transparency will be the key tenet of this endeavor
Meet the Optum Advisory Team
Dinesh Malhotra
Executive Oversight - US
John Shin
Delivery Oversight – US
Dave Cheema
Delivery Lead – US
Preeti Khurana
Scrum Master- India
Asit Sahoo
Platform Admin - India
Muquaddar Baig
Lead Cloud Data Engineer - India
Mahesh Kumar
Cloud Data Engineer– India
TBD
Cloud Data Engineer– India

## Slide 4: RAD Data Modernization - Walk-in Through
Overall: Migrate on-prem data assets to the cloud
This Project:
Define & Design migration Solutions
Develop & deliver a pilot project
Define, design, & document end-to-end pipelines
Estimate development, testing, deployment phases
Data Source Types In-scope
API data source
Outlook Email data source
SQL/Oracle data source
Internal Files data source
External Files data source
Approach
Collect current state
Analyze current state, document findings & opportunities
Define, design, and document future state
Review it internally and with RAD SMEs
Identify two data sources to develop pilot projects (suggestion: Outlook email and SQL/Oracle)
Design end-to-end data pipelines, with components and purposes
Develop pilot projects
Validate them
Review results internally and with RAD SMEs
Design ADF Workflow Mgmt. Framework to Control Execution of Data Pipelines
Create estimates for all data source types for the development, testing and deployment phases
Deliverables
Design documents for the end-to-end data pipelines
Working pilot project
Design of ADF Workflow Mgmt. Framework
Estimates to complete the rest of the project phases

## Slide 5: Dependencies – Access, Collaterals, & SMEs
Environment Readiness
  RAD will obtain Azure Cloud subscription and SDRP tenant before the start of project
  Secure roles to access Azure Cloud subscription and SDRP tenant
Access
  Access to current solution, codebase, related artifacts such as,
  documentation, requirements, architecture and workflow diagrams to be provided by RAD team
  Secure roles to get access to the current solutions, processes, architecture diagrams, and workflows
  Login credentials and service endpoints to the in-scope data sources
Collaterals
  RAD will provide available specifications for the existing data processes on the current solutions
SMEs
  RAD will identify appropriate SMEs for each data source type and solution
  RAD SMEs will be available upon request
Assumptions
  Data ETL is expected to require complete re-development based on targeted cloud technologies
  Bronze & Silver layer data architecture will need to be defined and refined versus current state
  Gold Layer data objects and structure will remain consistent with current state
  Any questions or issue will be resolved within 48 hours or sooner

## Slide 6: Resource Gaps
All needed resources have been secured for the RAD Data Modernization project, except for one
We are interviewing and evaluating candidates for the remaining position
We are looking internally as well as externally with multiple vendor partners to find the right resource

## Slide 7: Closing Remarks